## Slide 1: Who’s That Pokemon
Team Treehouse:
Ken Ho(Lead), Abhinav Selvaraj, Breanna Chi, Prabhleen Bagri

## Slide 2: Accomplishments
Completed routing for the game over page
Revised the setup documentation
Improved singleplayer gameplay quality via minor changes:
  click delay, loading screen, responsive view

## Slide 3: Milestones updated
-Milestone 2, 2/26 (completed): Complete basic CRUD database operations, Home page UI, and begin single player functionality
-Milestone 3, 3/12 (completed): Continue working on single player functionality, and finalize frontend design.
-Milestone 4, 4/16 (In Progress): Finish single player and host backend, Begin multiplayer functionality
-Milestone 6, 4/23 (Tentative): Optimize singleplayer, improve documentation instructions and continue multiplayer development
-Milestone 7, 5/7 (Tentative): Front end deployment. Full deployment(including multiplayer functionality)

## Slide 4: Current Assignments
1.Abhinav: Continue multiplayer functionality
2.Breanna: Continue on reset round in singleplayer
3.Ken: Troubleshoot and getting deployment to work for the frontend
4.Prabhleen: Continue point system logic

## Slide 5: Blockers
Deployment taking longer than expected due to nested nature of the project structure
Implementing Multiplayer functionality

## Slide 6: Feedback from Two Seniors
Setup Feedback:
Include specific java version instead of “most recent”
Include link to our repo
Mention the use of CORS for running the frontend on the localhost
Get rid of application.java instruction as its not needed anymore

## Slide 7: Our Response
Made updates to the setup instructions, improved the readability of the documents and remove outdated information such as setting up the backend