## Slide 1: Who’s That Pokemon
Team Treehouse:
Ken Ho, Abhinav Selvaraj, Breanna Chi, Prabhleen Bagri

## Slide 2: Accomplishments
Hosted Frontend using AWS
Finished Styling Game Over Page
Setup Firebase DB for multiplayer
Finished Point System
Styling improvements

## Slide 3: Demo

## Slide 4: Milestones (updated)
Milestone 2, 2/26 (completed): Complete basic CRUD database operations, Home page UI, and begin single player functionality
Milestone 3, 3/12 (completed): Continue working on single player functionality, and finalize frontend design.
Milestone 4, 4/16 (In Progress): Finish single player and host backend, Begin multiplayer functionality
Milestone 6, 4/23 (Completed): Optimize singleplayer, improve documentation instructions and continue multiplayer development
Milestone 7, 5/7 (Completed): Full deployment(including multiplayer functionality)

## Slide 5: Final Assignments
Abhinav: Continue multiplayer functionality
Breanna: Continue on reset round in singleplayer
Ken: Finish Frontend deployment and CSS styling
Prabhleen: Finish point system logic and style game over page

## Slide 6: Blockers
Recreating issues faced by other team during setup (unclear setup instructions)
Integrating point system
Hosting on Frontend took a lot longer than expected

## Slide 7: Feedback from Gladiators
Setup feedback
Game feedback
- Documentation was good
  weird react dependencies errors
Have some null images in the database
  Does the sound still play for those pokemon?
Clicking Pokedex Entry enlarges the boxes
Maybe counter should say Round and start at 1
Game is fun to play due to the sprites and images – nostalgic
UI is clean
How to Play screen useful as it helps user understand game
Sound effects are delayed, want it to be immediate

## Slide 8: Our Response
We really appreciate the feedback. We definitely agree and see the constructive feedback they had provided. Due to the deadline approaching, we will try to deploy the multiplayer function and improve the delayal of the sounds.