## Slide 1: Who’s That Pokemon
Team Treehouse:
Ken Ho, Abhinav Selvaraj, Breanna Chi (lead), Prabhleen Bagri

## Slide 2: Accomplishments
Able to fill flashcards dynamically from database
Partial completion of the front end based on mockup
Able to merge flashcards with frontend

## Slide 4: Milestones (updated)
Milestone 2, 2/26 (completed): Complete basic CRUD database operations, Home page UI, and begin single player functionality
Milestone 3, 3/12 (completed): Continue working on single player functionality, and finalize frontend design.
Milestone 4, 4/16 (In Progress): Finish all screens UI and connectivity,
Milestone 5, 4/9 (Tentative): Start working on multiplayer functionality and continue developing frontend and game logic
Milestone 6, 4/23 (Tentative): Completed working prototype
Milestone 7, 5/7 (Tentative): Full deployment(including multiplayer functionality)

## Slide 5: Job assignments
Current Job Assignments (3/10-3/16)
Abhinav: Working on Front-end, started designing based on our mockup.
Breanna: Continue working on game over screen
Ken: Continue page routing, frontend code, and game logic
Prabhleen: Continue working on Start game screen

## Slide 6: Blockers
Material UI provided a streamlined styling experience for React components, but also require some learning curve
Differentiating javascript code and react syntax

## Slide 7: Feedback from TheLibrarians
Expert users doc easy to read/follow
Works on Mac
Doesn’t work on Windows
  Can’t run frontend on VSCode
  Node.js pathing issues

## Slide 8: Our Response
Website is clean, looking forward to the routing and user authentication
Guidance or tips/tricks as pop up for first time creators would be nice since its a very new idea and people may need pointers.