## Slide 1: Who’s That Pokemon
Team Treehouse:
Ken Ho(Lead), Abhinav Selvaraj, Breanna Chi, Prabhleen Bagri

## Slide 2: Updated Tech Stack
Front End:
  HTML, CSS, React
Back End:
  Java, MongoDB, Spring Boot
Hosting Service :
  Itch.io
    free, easy download, supports larger files and more builds, commercial use
    Also considered Github pages and AWS

## Slide 3: This Weeks Accomplishments
Finalized tech stack
Set up development environment
Populated MongoDB database
Started back-end development
Produced Initial Wireframe for front-end UI

## Slide 7: Wireframe (updated UI)

## Slide 9: Milestones updated
Milestone 2, 2/26 (In Progress): Complete basic CRUD database operations, Home page UI, and begin single player functionality
Milestone 3, 3/12 (Tentative): Continue working on single player functionality, and finalize frontend design.
Milestone 4, 3/26 (Tentative): Finish single player functionality, start multiplayer functionality
Milestone 5, 4/9 (Tentative): Continue working on multiplayer functionality and continue developing frontend
Milestone 6, 4/23 (Tentative): Completed working prototype
Milestone 7, 5/7 (Tentative): Full deployment(including multiplayer functionality)

## Slide 10: Job assignments
Current Job Assignments (2/13 - 2/17)
Abhinav: Setup boilerplate code for MongoDB database and prepare slides for weekly presentation
Breanna: Familiarize with GitHub’s branching processes, working on the Mobile UI, and work with Prabhleen to host to itch.io and eventually integrate multiplayer functionality into the project
Ken: Finalize project wireframe and develop UI for front end
Prabhleen: Research best platform to host by assessing each limitations and pros. Understand the integration process with AWS services as a potential hosting platform. Familiarize with itch.io to host as well as GitHub’s branching processes

## Slide 11: Blockers
Need to use special way to store .wav files in MongoDB
GitHub repo has directory and branch issues that need to be fixed