## Slide 1: Who’s That Pokemon
Team Treehouse:
Ken Ho, Abhinav Selvaraj, Breanna Chi (lead), Prabhleen Bagri

## Slide 2: Accomplishments
Completed responsive feature of the canvas
Able to randomly generate four pokemons per question
Separation of code components (modularization)
Game logic updated (removed time-constrained setup with a question-pool setup)

## Slide 5: Milestones (updated)
Milestone 2, 2/26 (completed): Complete basic CRUD database operations, Home page UI, and begin single player functionality
Milestone 3, 3/12 (completed): Continue working on single player functionality, and finalize frontend design.
Milestone 4, 4/16 (In Progress): Finish single player and pass testing plan
Milestone 5, 4/9 (Tentative): Start working on multiplayer functionality and continue developing frontend and game logic
Milestone 6, 4/23 (Tentative): Completed working prototype
Milestone 7, 5/7 (Tentative): Full deployment(including multiplayer functionality)

## Slide 6: Job assignments
Current Job Assignments (3/17-3/26)
Abhinav: Working on Front-end, game logic
Breanna: Continue end game screen development, game logic
Ken: Continue page routing, frontend code, and game logic
Prabhleen: Implement responsive behavior with the Start screen

## Slide 7: Blockers
Increase in code size, caused some confusion and friction when developing the front end code
Merge conflicts due to frequent code changes

## Slide 8: Test Plan
React Testing Library to test the flow of a singleplayer match
List ins
Generation of pokemon for each round should be random
No repeated pokemon in answer key
Responsive on mobile and desktop screen size

## Slide 9: Feedback from DeepCourse
Clean and simple user interface
Like how the theme of the site matches the games
Some suggestions: clean up spacing around certain elements, ensure text/font is easily readable

## Slide 10: Our Response
Upon basic gameplay completion, we will get more feedback in order to see how to improve UI
  Font style
  Spacing of components
  Coloring