**Team TreeHouse3**

**Team Lead:** Breanna Chi

**Members:** Abhinav Selvaraj, Ken Ho, Prabhleen Bagri

**Project: Who’s That Pokemon**

**Github Repository:** <https://github.com/wen1225/whos-that-pokemon>

**Job Assignments(4/2-4/9)**

* Abhinav: Added round counter and round limit, and Pokemon are now guaranteed to be random and unique.
* Breanna: Working on going to next round on Pokemon click
* Ken Ho: Made screen responsive to all screen sizes and routed home page to gameplay page
* Prabhleen: Finished end screen and continue working on routing and scoring system

**Milestones:**

1. Milestone 1, 2/12 (Completed): Finalize tech stack, setting up development environment, and wireframe for front-end UI.

2. Milestone 2, 2/26 (Completed): Complete basic CRUD database operations,Starting home page UI, and begin single player functionality

3. Milestone 3, 3/12 (Completed): Continue working on single player functionality, and finalize frontend design.

4. Milestone 4, 3/26 (Completed): Continue single player functionality, continue developing frontend

**Tasks to be continued:**

5. Milestone 5, 4/16 (In-progress): Finish single player functionality, start multiplayer functionality

6. Milestone 6, 4/23 (Tentative): Completed working prototype

7. Milestone 7, 5/7 (Tentative): Full deployment(including multiplayer functionality)

**Technologies**

Frontend: HTML, CSS, React

Backend: Java, Spring Boot, MongoDB (database)

Version Control: Git/Github

**Updated docs to repo:**

* docs/expert\_users
* docs/app\_users
* docs/developers
* /pub
* README

**Task Completed by the Team this week:**

* Routed home page to gameplay page
* Finished end page
* Fixed styling issues and made display responsive to all screen sizes
* Implemented round counter and round limit
* Pokemon in the bar are all now unique from one another.

**Instruction to Verify Progress:** Please refer to the expert\_user documentation in our GitHub repository to set up the project on your end and verify the progress